Software Construction and Development

Lab 03: Using AI & LLMs in the Software Planning Phase

SCOPE_LEDGER = "Campus Event Management System"

# Lab Task 1 — Reconciled Work-Breakdown Structure

Project brief:

“Students browse events, register, and get reminders; admins add and remove events.”

## 1. Initial AI Draft and Reconciliation

The initial AI draft was useful for identifying broad modules, but it also introduced unsupported implementation work. The final WBS below therefore separates direct traceability from deliberate additions.

| ID | Module | Final WBS Task | Source / Reason | Status |
| --- | --- | --- | --- | --- |
| WBS-01 | Event Catalogue | Browse available events | “students browse events” | BRIEF |
| WBS-02 | Registration | Register for an event | “students register” | BRIEF |
| WBS-03 | Reminders | Provide event reminders | “get reminders” | BRIEF |
| WBS-04 | Admin Management | Add events | “admins add … events” | BRIEF |
| WBS-05 | Admin Management | Remove events | “admins … remove events” | BRIEF |
| WBS-06 | Registration | Cancel an existing registration | ADDED — the lab’s corrected planning scenario identifies registration cancellation as an omission that must be added during reconciliation. | ADDED |
| WBS-07 | Authentication / Session | Handle session tokens | ADDED — the lab’s corrected planning scenario identifies session-token handling as an omitted task. | ADDED |

## 2. Unsupported / Invented AI Task

Invented task quoted from the AI draft: “Create user accounts.” The supplied one-line brief does not mention account creation. It is therefore not treated as a source-backed requirement and is excluded from the final core WBS.

## 3. Additional Omission Findings

Two omissions required attention during reconciliation: session-token handling and registration cancellation. Both are explicitly identified in the lab manual’s corrected scenario; they are marked ADDED rather than falsely attributed to the original brief.

## 4. Reconciliation Rule Applied

Every final WBS row is either supported by an exact phrase from the brief or explicitly marked ADDED with a reason. This keeps the AI-generated plan separate from the actual source evidence.